Team Contract

Mini-Project 3: Predictive Modeling and Optimization for Real Estate Investment

Team Members: Jake Van Slyke, Jeffrey Gregory, Jesse Mazariegos

## 1. Roles & Component Ownership

Each member leads at least one of the components defined by the rubric. Component ownership reflects the natural data flow of the project: preprocessing and modeling produce the predictions, the optimizer turns those predictions into investment decisions, and the report and presentation tie all three together for the final submission.

| Member | Component Lead | Primary Responsibilities |
| --- | --- | --- |
| Jake | Neural Network (Prediction) & Data Preprocessing | Selected the 8 input features with written justification; handled missing values, one-hot encoding, and standard scaling; built the 64/16/20 train/val/test split; trained four neural network architectures (NN-A through NN-D); ran a 4×3 hyperparameter grid on the winning architecture; reported RMSE, MAE, and R²; documented all code and decisions in the shared notebook. |
| Jeffrey | Optimization (Linear Programming) | Formulated the budget-constrained renovation problem as a 0/1 integer LP; implemented the model in PuLP using Jake’s NN predictions as input; ran a budget sweep and a cost-model sensitivity analysis; interpreted which neighborhoods get selected and why; documented the optimization section of the notebook. |
| Jesse | Report, Presentation, & Team Contract | Drafted and maintained the team contract; writes the 2–3 page final report covering problem framing, modeling, optimization, insights, and limitations; designs and assembles the presentation slides; coordinates the team’s final walkthrough before submission. |

## 2. Workflow & Handoffs

Because the technical components depend on one another, the team works in sequence rather than fully in parallel. The table below defines what each stage produces and who receives it next.

| Stage | Deliverable | Owner & Handoff |
| --- | --- | --- |
| 1. Preprocessing & Modeling | Cleaned dataset, justified feature list, train/val/test split, four trained NN architectures, tuned winning model, and exported predictions on the test set. | Jake → hands off notebook to Jeffrey. |
| 2. Optimization | LP formulation implemented and solved; selection results, budget sweep, and sensitivity analysis documented. | Jeffrey → returns completed notebook to Jesse. |
| 3. Report & Slides | 2–3 page report and presentation slides drafted, reviewed by the team. | Jesse; Jake & Jeffrey review for technical accuracy. |
| 4. Final | Notebook, 2–3 page report, contract, and presentation submitted by 11:59pm May 6. | All members; Jesse submits the team package. |

## 3. Communication Plan

- Primary channel: group iMessage / SMS for all daily updates, questions, and quick decisions.

- Code & files: shared notebook (main.ipynb) plus a shared folder for figures, exported metrics, and the final deliverables.

- Response expectation: members will acknowledge messages within 24 hours on weekdays.

- Status updates: each member posts a short progress note to the group thread when they complete their handoff so the next person knows to begin.

## 4. Meeting Schedule

- The team works asynchronously and meets only as needed.

- A meeting may be called by any member at any time if a blocker arises, a handoff is unclear, or a design decision needs group input.

- Meetings are held over text or facetime call and kept short (15–30 minutes) unless a working session is required.

- One brief sync is required before final submission to walk through the notebook, report, and slides together.

## 5. Conflict Resolution

- Disagreements about technical approach are resolved by the component lead, who has final say within their own component.

- Cross-component disagreements (for example, which features the model should use) are resolved by group discussion in the team thread; if no consensus is reached, the team votes and the majority decides.

- If a member is unresponsive for more than 48 hours during an active handoff, the next member in the workflow may proceed using the most recent shared output and flag the issue in the group thread.

- Persistent issues (missed handoffs, incomplete work) will be raised directly with the team first; if unresolved, the team will contact Dr. Li before the deadline rather than after.

## 6. Shared Expectations

- All members commit to attending the final presentation and contributing to Q&A on their owned component.

- Code committed to the shared notebook is commented and runnable end-to-end.

- Each member completes the individual peer evaluation honestly and on time.

Signatures

By signing below, each member agrees to the responsibilities, communication plan, and conflict resolution process described above.

Jake:  ___Jake Van Slyke____

Jeffrey: ___Jeffrey Gregory_____

Jesse: __Jesse Mazariegos_____